MPI scheduler integration:
- clean and test on the cluster DSV and Curie/Airain
  - clean deployment of programs on nodes
  - test and test again in various conditions => concurrent programming is hazardous and complicated !
  - adds and document options of the command
- disable control through WorkflowController and GUI for the workflow submitted this way.
- documentation
- release beta version
- The MPI scheduler uses os.system to run the jobs. Subprocess.popen would be a better choice, however we gave up on using it after serious problems on Titane (core dumps of several Go). Subprocess was working on Gabriel, it would be interesting to do some new tests on Airain and Curie.

Remove the dependency of the DRMAA scheduler to SIP:
use ctype (c.f. distribution/installation section of the document “Soma-workflow Fevrier 2013”)

Restore the unit tests:
Until now it was difficult to develop automatic tests for soma-workflow because some functions are asynchronous (submit, stop ...). A good solution is to add synchronous version for each asynchronous function of the API (with a prefix “sync” for example).
- Refactor (or redo) the existing test (WorkflowController API) following the general rules:
  - 1 assert for 1 test
  - 1 function/action tested by test
- Write tests for the Scheduler API with the same general rules. This tests are useful to validate new implementation of schedulers, detect regression in existing ones, and to differentiate errors in Soma-workflow and in schedulers and its dependencies (eg. DRMAA or MPI scheduler).

Optimizations to scale-up:
- WorkflowEngine:
  - optimise engine_type.EngineWorkflow.find_out_jobs_to_process with a proper graph search algorithm (example: Matthieu Perrot in Morphologist User Friendly)
- BarrierJob (Benoit Da Mota):
  - Add a special type of job BarrierJob which executes nothing. This type of job can be used to reduce the number of dependencies in some workflows
  - Example:
    - N Jobs -> N Jobs = N*N dependencies
    - N jobs -> 1 BarrierJob -> N Jobs = 2N dependencies
- Database server: the sqlite database does not deal with much concurrent access, a threading.lock was used to deal with it, however this locks slows down the whole process (even for read only access).
  - One database file per workflow
  - change the database system ?
  - ?
- Inspect the GUI

Remove functions of the WorkflowController API that concern jobs outside workflow:
- the submission of an isolated job can not even be monitored in the GUI, it is never used.
- deprecate:
  - submit_job
  - delete_job
  - kill_job
  - restart_job

Remove expiration dates:
it was never used and is confusing

Remove stdin for jobs ?
not used

Upgrade to python 2.7 on the DSV cluster for BrainVisa users:
The workflow are saved in the JSON format except for python 2.5 where a simple pickle is used. The workflow saved with python 2.6 can not be read with python 2.5. Unfortunately, BrainVisa users has to use python 2.5 on the DSV cluster, thus they can not same a workflow on their machine and run it on the cluster.

Change the import soma.workflow into soma-workflow:
- The level soma does not have any meaning in soma-workflow
- It can be a source of problems for the user using brainvisa or modules of brainvisa (soma.aims for example) and having there own installation of soma-workflow (It was the case for Thomas Vincent and Joy).

Make configuration accessible from client code:
- to read and even change the configuration variables programmatically
- it concerns the LocalSchedulerCfg and Configuration in configuration.py
- example: change the number of cpus used by the local basic scheduler
- associated documentation

More command lines to control soma-workflow
- test (and debug ?) soma_stop_workflow
- add documentation

Monitoring tool which runs in a shell
- Users don’t want/cannot to install Qt on the cluster
- Technology example: ncurses

Bugs:
- DRMAA gabriel => since 02/2013 it uses wrong python path (pb in the jobs path) => a newer version of DRMAA solve the pb.
- Since 01/2013 the GUI closes randomly on the ubuntu machines either with the stable version or the trunk version.
- Some weeks, Pyro connection closed error is raised frequently, the user has to reconnect nonstop and can barely submit a workflow from a remote machine. The solution in this case is to submit the workflow from the cluster.
- GUI: sometimes plots are not updated, the user has to refresh the workflow list and reload the workflow.